## Slide 1: Test Management
Test planning and estimation, Test monitoring, risk and incident management, configuration management and version control

## Slide 2: Test Organization
Test Leader Responsibilities:
Planning & Monitoring: Develop test strategies, estimate effort, monitor progress against objectives.
Coordination: Collaborate with development, business analysts, and project managers.
Tool Selection: Evaluate and choose tools for test management, automation, and defect tracking.
Team Management: Assign tasks, mentor junior testers, and resolve conflicts.
Tester Responsibilities:
Test Design: Derive test cases from specifications, risk analysis, and requirements.
Test Execution: Run manual or automated tests, report defects.
Defect Investigation: Collaborate with developers to reproduce and analyze issues.
Documentation: Log test results, document deviations, maintain traceability.
Notes: The testing organization ensures a structured approach to quality assurance. Test leaders focus on high-level planning and decision-making, while testers carry out execution-level tasks. Clearly defined roles improve accountability and communication

## Slide 3: Test Planning
Test Planning Key Elements:
Objectives: Define what needs to be achieved (e.g., defect detection, quality verification).
Scope: Identify what will be tested and what will not.
Approach: Choose test techniques (black-box, white-box, exploratory).
Resources & Schedule: Assign roles, plan calendar-based milestones.
Entry/Exit Criteria: Define when to start/end testing (e.g., 95% test case pass rate).
Deliverables: Test plan, test cases, summary reports, defect logs.

## Slide 4: Estimation Techniques
Metrics-Based Estimation:
Expert-Based Estimation:

## Slide 5: Expert-Based Estimation
Description: Uses experience and expert judgment
  Relies on the judgment of experienced testers or managers.
  Delphi method: Anonymous consensus from a group of experts.
  More flexible but subjective.
Example: A senior QA engineer estimates 4 weeks based on similar past projects
Tools/Methods: Delphi technique, Planning Poker
Notes: Planning ensures clarity, direction, and alignment with business goals. Estimations help manage time and resources. Using both historical data and expert knowledge yields more accurate and defendable estimates.

## Slide 6: Metrics-Based Estimation
Description: Uses historical/project metrics
  Uses historical data (e.g., defects per KLOC or test cases per function point).
  Useful in mature organizations with past project records.
  Example: If 200 test cases were needed for a similar project last year, estimate similar range.
Example:
  Historical average = 1 tester can write 5 test cases/day
  For 200 test cases → 40 tester-days required
Tools/Methods: Spreadsheets, past defect rates, test case productivity

## Slide 7: Types of Test Strategies :
Analytical
  Description: Driven by risk or requirement analysis
  Based on risk or requirements analysis Examples: Risk-based testing, Requirements-based testing
  Use When: Risks are well understood early in the lifecycle
  Example: Risk-based testing in a banking app focusing on transaction integrity
Model-Based
  Description: Uses models to predict and guide test behavior
  Tests designed based on system behavior models (e.g., performance, workflow)
  Use When: Accurate models of expected behavior are available
  Example: Load model simulating 10,000 users on an e-commerce website

## Slide 8
Methodical
  Description: Based on checklists or standards
  Uses structured lists like checklists or quality standards (e.g., ISO 9126)
  Use When: You want systematic, repeatable coverage
  Example: Following ISO 25010 for software quality characteristics (e.g., usability, reliability)
Process/Standard-Compliant
  Description: Follows external standards
  Follows external standards or models (e.g., IEEE 829, Agile methods)
  Use When: Industry compliance or regulatory audit is necessary
  Example: Using IEEE 829 test plan format in a government software project

## Slide 9: Test strategies
Dynamic
  Description: Reactive and exploratory
  Adapts during testing (e.g., exploratory or attack-based testing)
  Use When: Specs are incomplete or rapid feedback is required
  Example: Exploratory testing of a newly delivered game build without detailed specs
Consultative/Directed
  Description: Guided by experts or users
  Guided by subject matter experts, end-users, or clients
  Use When: Direct user input or domain expertise is critical
  Example: End-user reviews driving test cases in a healthcare application
Regression-Averse
  Description: Heavy automation for stability
  Emphasizes re-running existing tests to detect change soften relies heavily on test automation
  Use When: Stability and backward compatibility are critical
  Example: Selenium suite running overnight after each deployment in a CI/CD pipeline

## Slide 10: Managing the Test Activities
Test Monitoring, Test Control
Test monitoring is concerned with gathering information about testing. This information is used to assess test progress and to measure whether the test exit criteria or the test tasks associated with the exit criteria are satisfied, such as meeting the targets for coverage of product risks, requirements, or acceptance criteria.
Test control uses the information from test monitoring to provide, in a form of the control directives, guidance and the necessary corrective actions to achieve the most effective and efficient testing.
Examples of control directives include:
Reprioritizing tests when an identified risk becomes an issue
Re-evaluating whether a test item meets entry criteria or exit criteria due to rework
Adjusting the test schedule to address a delay in the delivery of the test environment
Adding new resources when and where needed

## Slide 11: Managing the Test Activities
Metrics Used in Testing
Test metrics are gathered to show progress against the planned schedule and budget, the current quality of the test object, and the effectiveness of the test activities with respect to the objectives or an iteration goal. Test monitoring gathers a variety of metrics to support the test control and test completion.
Common test metrics include:
Project progress metrics (eg, task completion, resource usage, test effort)
Test progress metrics (e.g., test case implementation progress, test environment preparation progress, number of test cases run/not run, passed/failed, test execution time)
Product quality metrics (eg, availability, response time, mean time to failure)
Defect metrics (e.g., number and priorities of defects found/fixed, defect density, defect detection percentage) ▸ Risk metrics (eg, residual risk level)
Coverage metrics (e.g., requirements coverage, code coverage)
Cost metrics (eg, cost of testing, organizational cost of quality)

## Slide 12: Risk Management
Organizations face many internal and external factors that make it uncertain whether and when they will achieve their objectives (ISO 31000). Risk management allows the organizations to increase the likelihood of achieving objectives, improve the quality of their products and increase the stakeholders’ confidence and trust.
The main risk management activities are:
  Risk analysis (consisting of risk identification and risk assessment)
  Risk control (consisting of risk mitigation and risk monitoring)
The test approach, in which test activities are selected, prioritized, and managed based on risk analysis and risk control, is called risk-based testing.

## Slide 13: Risk Management
Risk Definition and Risk Attributes
Risk is a potential event, hazard, threat, or situation whose occurrence causes an adverse effect. A risk can be characterized by two factors:
  Risk likelihood – the probability of the risk occurrence (greater than zero and less than one)
  Risk impact (harm) – the consequences of this occurrence
These two factors express the risk level, which is a measure for the risk. The higher the risk level, the more important is its treatment.

## Slide 14: Risk Management
Project Risks & Product Risks
In software testing one is generally concerned with two types of risks: project risks and product risks. Project risks are related to the management and control of the project.
Project risks include:
Organizational issues (e.g., delays in work products deliveries, inaccurate estimates, cost-cutting)
People issues (eg, insufficient skills, conflicts, communication problems, shortage of staff)
Technical issues (eg, scope creep, poor tool support)
Supplier issues (e.g, third-party delivery failure, bankruptcy of the supporting company)
Product risks are related to the product quality characteristics. Examples of product risks include: missing or wrong functionality, incorrect calculations, runtime errors, poor architecture, inefficient algorithms, inadequate response time, poor user experience, security vulnerabilities.

## Slide 15: Risk Management
Product risks, when they occur, may result in various negative consequences, including:
User dissatisfaction
Loss of revenue, trust, reputation
Damage to third parties
High maintenance costs, overload of the helpdesk
Criminal penalties
In extreme cases physical damage, injuries or even death

## Slide 16: Configuration Management
In testing, configuration management (CM) provides a discipline for identifying, controlling, and tracking work products such as test plans, test strategies, test conditions, test cases, test scripts, test results, test logs, and test reports as configuration items.
For a complex configuration item (e.g., a test environment), CM records the items it consists of, their relationships, and versions. If the configuration item is approved for testing, it becomes a baseline and can only be changed through a formal change control process.
Configuration management keeps a record of changed configuration items when a new baseline is created. It is possible to revert to a previous baseline to reproduce previous test results.

## Slide 17: Configuration Management
To properly support testing, CM ensures the following: ► All configuration items, including test items (individual parts of the test object), are uniquely identified, version controlled, tracked for changes, and related to other configuration items so that traceability can be maintained throughout the test process ► All identified documentation and software items are referenced unambiguously in test documentation
Continuous integration, continuous delivery, continuous deployment and the associated testing are typically implemented as part of an automated DevOps pipeline, in which automated CM is normally included.